CONNEX

S U P E R  A P P

Africa's All-In-One Platform

Messaging  ·  Community Feed  ·  Education

Community Alerts  ·  Safety  ·  SOS  ·  Logistics

COMPREHENSIVE BUSINESS, MARKET & INVESTMENT REPORT

February 2026  —  Strictly Confidential

Built for Africa. By Africa.

TABLE OF CONTENTS

1.    Executive Summary

2.    The Problem Connex Solves

3.    Market Analysis

4.    Product Overview

5.    The Connex Alerts & Safety System

6.    Competitive Advantages

7.    Launch Strategy

8.    Product Roadmap

9.    Business Model & Monetization Roadmap

10.   Financial Summary

11.   Go-to-Market Strategy

12.   Team & Hiring Strategy

13.   Risk Analysis & Mitigation

14.   How to Raise Money for Connex

15.   Investors — Who to Approach

App.  Appendix — Essential Resources

1. EXECUTIVE SUMMARY

Connex is an African-built super app designed to serve the continent's 1.4 billion people through a single, unified mobile platform. The initial launch brings together three deeply integrated products: a full-featured chat application with built-in community alerts and an emergency SOS system, a community feed where real-time local intelligence and social content live side by side, and an education platform purpose-built for South African learners. Subsequent phases will introduce digital payments, short-form video, and a full ride-hailing and delivery platform — building toward a complete African super app.

Africa stands at a decisive inflection point. Smartphone penetration is accelerating, the continent holds the world's youngest median population at 19.7 years, mobile money is growing at 25.3% annually, and no dominant super app exists at continental scale. This is the market window Connex is built to capture.

Connex is not merely an application. It is infrastructure for African digital life — the single platform through which people connect, stay safe, learn, move, and transact.

Launch Modules at a Glance

| Module | What It Does | Key Differentiator |
| --- | --- | --- |
| Connex Chat | Full-featured messaging: calls, groups, status, profile pictures, E2E encryption | Integrated community alerts and one-press SOS emergency system |
| Connex Feed | Community social feed: posts, reactions, follows, trending topics | Dedicated Alerts tab — community-powered, location-aware, real-time local intelligence |
| Connex Edu | Education platform: matric past papers, searchable, offline-capable | Free, mobile-first access to all DBE past papers — no equivalent on mobile |

Future Phases

| Module | Description | Phase |
| --- | --- | --- |
| Connex Pay | Digital wallet, SA bank linking, P2P transfers, airtime, QR payments, creator payments | Phase 2 |
| Connex Clips | Short-form video, duets, livestreaming, AI-curated For You feed | Phase 3 |
| Connex Logistics | Ride-hailing, food delivery, parcel and courier delivery, grocery delivery, SME fulfilment | Phase 4 |

2. THE PROBLEM CONNEX SOLVES

The average African smartphone user manages 8–12 separate applications to accomplish tasks that Connex consolidates into one. Global platforms were not designed for African realities — and six core problems remain unsolved.

2.1  Digital Fragmentation

The average South African has 30 or more applications installed, switching daily between WhatsApp, Instagram, TikTok, a banking app, EskomSePush, Uber, and Mr D. Each requires separate logins, consumes separate data, and delivers no unified experience. This fragmentation wastes data, drains storage, and exhausts users.

2.2  Community Safety Has No Dedicated Platform

Loadshedding, crime, traffic disruptions, water outages, and weather emergencies are daily South African realities. Currently citizens depend on scattered WhatsApp groups, outdated standalone apps, and word of mouth. No platform combines official data with real-time community intelligence. There is no SOS infrastructure built into daily communication apps for the average South African.

2.3  Financial Exclusion

Over 57% of Sub-Saharan Africans remain unbanked or underbanked. Mobile money has partially bridged this gap but most solutions are siloed — disconnected from the social and communication platforms users engage with daily. This will be addressed in Phase 2 with Connex Pay.

2.4  The Education Crisis

South Africa has 13 million or more learners and 600,000 or more matric students annually. Past examination papers are public domain but scattered, poorly formatted, and inaccessible on mobile. Paid tutoring is unaffordable for the majority. No clean, free, mobile-first past paper resource exists at scale.

2.5  The Mobility & Delivery Gap

Uber and Bolt dominate urban ride-hailing but coverage is patchy in townships and peri-urban areas. Food and parcel delivery platforms are expensive and skewed toward higher-income urban markets. The township economy — spaza shops, local restaurants, small businesses — has no delivery infrastructure built for its reality. Connex Logistics will address this in Phase 4.

2.6  No African Super App Exists

WeChat dominates China. Grab leads Southeast Asia. Gojek owns Indonesia. Africa — 1.4 billion people, the world's fastest-growing digital market — has no equivalent. VodaPay, Ayoba, and Tingg each serve narrow verticals. No single platform combines communication, community safety, education, payments, and logistics for the African consumer. That platform is Connex.

3. MARKET ANALYSIS

3.1  The African Digital Opportunity

Africa is the fastest-growing mobile market on Earth. With 1.4 billion people, a median age of 19.7 years, and rapidly expanding internet access, the continent represents the last great untapped digital market. By 2025, Africa will have over 678 million smartphone users — double the figure from five years ago.

| Metric | Current Figure | Projection | Source |
| --- | --- | --- | --- |
| African Population | 1.4 billion | 1.7 billion by 2030 | UN Population Division |
| Smartphone Users | 678 million (2025) | 900 million by 2030 | GSMA Intelligence |
| Internet Users | 600 million+ | 900 million by 2030 | ITU |
| Mobile Money Accounts | 600 million+ | 1 billion by 2030 | GSMA Mobile Money |
| Africa Mobile Money Market | USD 9.18 billion (2025) | USD 67.18 billion by 2034 (25.3% CAGR) | OpenPR Research |
| African App Revenue | USD 800 million (2022) | USD 3+ billion by 2028 | Adjust / Sensor Tower |
| Global Super App Market | USD 58.7 billion (2023) | USD 722 billion by 2032 | Allied Market Research |
| Africa Ride-Hailing Market | USD 4.6 billion (2023) | USD 12 billion by 2030 | Mordor Intelligence |
| Super App CAGR | 28% annually | Sustained across forecast period | Industry consensus |
| New Mobile Subscribers (2025) | 100 million new users | — | GSMA |

3.2  South Africa — The Primary Launch Market

South Africa is Africa's most mature digital economy and the ideal launchpad. It has the continent's highest smartphone penetration, a well-developed banking sector, 39 million or more social media users, a deeply connected youth population — and the most acute loadshedding and community safety crisis on the continent, the exact pain points Connex is built to address from day one.

| South Africa Metric | Figure |
| --- | --- |
| Population | 61 million |
| Internet Users | 43 million (70% penetration) |
| Social Media Users | 39 million+ |
| Smartphone Users | 37 million+ |
| WhatsApp Penetration | ~92% of internet users |
| Grade 12 Learners (annually) | 600,000+ |
| Loadshedding Exposure (2023 peak) | Over 100 days of Stage 6 cuts |
| Ride-hailing users (SA) | 4 million+ active users |
| Online food delivery market (SA) | USD 600 million+ and growing |
| Unbanked / Underbanked Population | ~23% of total population |

3.3  The Competitive Landscape

No single platform offers what Connex offers. Every competitor occupies a narrow vertical, leaving the full-stack position entirely uncontested.

| Competitor | Country | Strengths | Critical Gaps | Connex Advantage |
| --- | --- | --- | --- | --- |
| VodaPay | South Africa | Telco backing, payment rails | No chat, no alerts, no education, no logistics | Full platform vs single vertical |
| Ayoba (MTN) | Pan-Africa | Free MTN data, 30M MAU | Messaging only — no alerts, edu, or logistics | Community alerts + SOS + Edu + Logistics |
| EskomSePush | South Africa | Trusted loadshedding schedules | Schedule only — no community layer | Schedule + real-time community ground truth |
| WhatsApp | Global | 900M+ African users, trusted | No alerts, no SOS, no edu, no logistics | Built-in safety and utility infrastructure |
| Uber / Bolt | Global | Established ride-hailing brand | No social, no safety, no education layer | Logistics embedded in daily-use platform |
| Mr D / Uber Eats | Global | Food delivery market leaders | No social, no safety, limited township reach | Delivery inside a platform people already use daily |

4. PRODUCT OVERVIEW

Connex delivers its products across four phases. The three launch modules form the foundation. Each subsequent phase layers on top of established user trust and an existing active user base — the correct sequencing for a super app.

4.1  Connex Chat

A full-featured messaging application built to the standard South Africans already expect from WhatsApp — and beyond it in the ways that matter most for African daily life.

Core Messaging Features

•  One-on-one and group messaging with end-to-end encryption

•  Voice and video calls

•  Groups with large member capacity

•  Status updates — text, photo, and video

•  Profile pictures and display names

•  Media sharing: photos, videos, documents, voice notes

•  Business accounts with verified badges

•  Read receipts and online presence indicators

Integrated Community Alerts

Unlike WhatsApp, Connex Chat has community safety and utility alerts built directly into the experience. Users receive loadshedding schedules, crime alerts, and safety notifications without needing a separate app — all inside the same application they use daily to communicate.

•  Automatic push notifications for loadshedding schedules in the user's area

•  Community safety alerts, crime notices, and water outage warnings as notifications

•  Alerts are location-aware — users only receive what is relevant to their area

•  Official scheduled data and real-time community posts work together (see Section 5)

The SOS Button

A one-press emergency system connected to the people a user trusts most. Designed specifically for South African safety realities.

Activation:  Press-and-hold to prevent accidental triggers. Instant on activation.

Mutual consent:  Emergency contacts must agree within the app — both parties confirm the connection.

Phase 1:  Instant alert notification to all confirmed contacts with timestamp.

Phase 2:  Live location shared continuously until the user cancels or a contact responds.

Phase 3:  Integration with SAPS case reference system and private security networks — ADT, Fidelity, Vumacam.

The SOS feature formalises what South Africans already do informally out of necessity — texting someone "leaving now", calling a family member and staying on the line walking to the car. Connex builds this into the platform itself.

4.2  Connex Feed

The community social layer of the platform — an X-equivalent built for African users, with a dedicated Alerts tab where community-generated safety and utility intelligence surfaces alongside the regular social feed.

Core Social Features

•  Short-form posts with reactions, replies, and reshares

•  Follow individual users and topics

•  Trending topics — local and national

•  Community polls

•  Creator profiles and following

•  Explore and discovery

The Alerts Tab

Where community posts self-tagged as alerts are surfaced, sorted by location and category. The intelligence layer of the platform — what is actually happening in a user's area right now, in real time.

Alert categories:

•  Utility — loadshedding, power outages, electricity infrastructure issues

•  Safety — crime reports, security incidents, neighbourhood alerts

•  Traffic — road closures, accidents, congestion updates

•  Water — water outages, burst pipes, municipal supply disruptions

•  Weather — severe weather warnings, storm alerts, flood notices

•  Community — local notices, important announcements, general updates

A user posts normally on the Feed. When their post relates to a community event they self-tag it with the relevant alert category. That post then appears in the regular feed AND surfaces in the Alerts tab for users in that geographic area. One post. Dual purpose. No editorial team required.

4.3  Connex Edu

A free, mobile-first education platform built around the South African CAPS curriculum. At MVP, focused entirely on one thing done exceptionally well: giving every South African learner clean, fast, offline-capable access to every DBE past paper that exists.

•  Complete library of DBE past papers — all subjects, Grades 10 through 12, all available years

•  Searchable by subject, grade, year, and paper number

•  Offline-capable — papers downloadable and accessible without internet connection

•  Clean mobile-first layout — not scanned PDFs on a desktop government website

•  Completely free at base level

All DBE past papers are public domain. The content already exists. Connex Edu is not creating new content — it is making existing content genuinely accessible for the first time on mobile.

4.4  Future Phases

Phase 2 — Connex Pay

A fully integrated digital wallet with South African bank account linking, peer-to-peer transfers, QR code payments, airtime and data top-ups, and creator payment infrastructure. Architected for FSCA and SARB compliance from the ground up. Connex Pay unlocks the monetization potential of every other module — every transaction on the platform flows through the wallet. It launches after the user base is established and trust is earned through Chat, Feed, and Edu.

Phase 3 — Connex Clips

Short-form video from 15 seconds to 3 minutes, with in-app editing tools, duet functionality, livestreaming, and an AI-powered For You feed calibrated to African creators and audiences. Clips launches once an active, content-hungry user base exists and the infrastructure cost of video storage and moderation is justified by volume.

Phase 4 — Connex Logistics

A full mobility and delivery platform built for African urban and township realities — not a copy of Uber adapted for Africa, but a logistics layer designed from the ground up for how African people and businesses actually move.

Connex Logistics will cover:

•  Ride-hailing — point-to-point trips, like Uber and Bolt

•  Food delivery — restaurant to door, like Uber Eats and Mr D

•  Parcel and courier delivery — person-to-person and business-to-consumer

•  Grocery and essentials delivery

•  Township SME fulfilment — spaza shops, local restaurants, and small businesses fulfilling orders through the Connex network

The strategic advantage is distribution. When Connex Logistics launches, it does not launch to a cold market. It launches to a platform with hundreds of thousands of daily active users who are already inside the Connex ecosystem. Drivers get paid directly into Connex Pay. Customers pay through Connex Pay. The money stays inside the ecosystem — compounding the value of every other module simultaneously.

5. THE CONNEX ALERTS & SAFETY SYSTEM

The Connex alerts system is one of the most distinctive and strategically important parts of the platform. It runs across both Connex Chat and Connex Feed simultaneously — powered by two complementary data sources working together.

5.1  The Two Layers

Layer 1 — Official & Scheduled Data

The backbone of the alerts system is official, verified data pulled automatically from public sources. Reliable, pre-emptive, requires no user action.

•  EskomSePush API — loadshedding schedules by suburb, pushed automatically to affected users

•  South African Weather Service — official severe weather warnings and forecasts

•  Municipal water and infrastructure feeds — scheduled maintenance and outage notices

•  Traffic authority incident feeds where available

This layer means Connex is useful from day one — even before the user base is large enough to generate significant community posts.

Layer 2 — Community Intelligence

Community posts self-tagged by users add the ground truth that official data will never provide.

•  Power still out two hours after the scheduled restoration time

•  Unscheduled outage — Eskom has not announced it yet, but the community already knows

•  Transformer damaged, extending the outage beyond the schedule

•  Crime incident on a specific street — no official real-time source exists for this

•  Burst water pipe in a neighbourhood, unrelated to scheduled maintenance

•  Road blocked due to protest or accident not yet on traffic systems

Official data gives Connex credibility from day one. Community data makes it more accurate than any official source as the user base grows. Neither is as powerful alone as they are together.

5.2  How the Experience Works

| Time | Source | What the User Sees |
| --- | --- | --- |
| 5:45 PM | Official — EskomSePush | Automatic alert: Stage 2 loadshedding scheduled for your area, 6PM–10PM |
| 9:50 PM | Community — user post | Alert (Utility): "Still no power in Northcliff, 2 hours past schedule" |
| 10:30 PM | Community — user post | Alert (Utility): "Transformer issue on Beyers Naudé, crews on site" |
| 11:15 PM | Community — user post | Alert (Utility): "Power back in most of Northcliff" — community confirmed |

The last three updates exist nowhere else. No API, no official source, no other app provides this. Only the community can — and only Connex captures it.

5.3  The SOS System — Safety Infrastructure

| Phase | Feature | Description |
| --- | --- | --- |
| Phase 1 — Launch | SOS Alert | Press-and-hold activates an instant emergency alert to all pre-agreed, mutually consented emergency contacts. Includes timestamp and SOS confirmation. |
| Phase 2 | Live Location | Live location shared continuously from activation until manually cancelled or a contact confirms response. |
| Phase 3 | Emergency Services | Optional escalation to SAPS case reference system and registered private security providers — ADT, Fidelity, Vumacam — where available. |

6. COMPETITIVE ADVANTAGES

Connex is creating an entirely new category: the African super app. The following structural advantages compound over time and cannot be replicated by any single-vertical incumbent.

Moat 1 — African-First Design

Every feature is engineered for African realities. Loadshedding alerts are uniquely South African. The SOS system is designed around South African safety infrastructure. Connex Edu is built around DBE and CAPS. Connex Logistics is built for township economies that Uber and Mr D underserve. This is not a global app adapted for Africa — it is African by design from the ground up.

Moat 2 — Community Intelligence Nobody Else Has

EskomSePush tells you when the power is scheduled to go off. Connex tells you when it actually came back on. That difference — between official schedule and lived community reality — is a data moat that compounds with every user and every tagged post. No single-purpose app can replicate it because it requires a social layer.

Moat 3 — The Super App Network Effect

Each module strengthens every other. A student uses Edu, joins a study group via Chat, sees a loadshedding alert on the Feed, sends an SOS to their mother walking home, and orders food delivery through Logistics — all without leaving Connex. Every interaction deepens cross-module engagement simultaneously.

Moat 4 — Daily Habit via Alerts

Connex Alerts creates a mandatory daily usage habit before social features reach critical mass. South Africans check loadshedding every single day. Owning this daily ritual generates consistent daily active users and platform stickiness that no pure social app achieves at launch.

Moat 5 — Education Drives Household Adoption

Connex Edu gives Connex access to South Africa's 13 million or more learners and their families. A student brings a household. A household brings a neighbourhood. No other super app has leveraged education as a household acquisition channel.

Moat 6 — Safety as Emotional Loyalty

When an app keeps you safe — when the SOS button your daughter has pointed at you lives inside Connex — you do not switch to a competitor. Safety creates a category of loyalty that goes beyond preference. It is trust. Trust is the most durable competitive moat that exists.

Moat 7 — Logistics Locked Into the Ecosystem

When Connex Logistics launches it does not face a cold-start problem. Drivers get paid through Connex Pay. Customers pay through Connex Pay. Both sides are already users of the platform. Uber and Bolt cannot replicate this without building everything Connex has already built.

Moat 8 — The 18-Month Window

Industry analysts consistently identify an 18-month window from early 2026 within which the African super app market leader will establish its dominant position. Connex is building now, in this exact window.

7. LAUNCH STRATEGY

Connex launches with three products simultaneously: Connex Chat (with integrated alerts and SOS), Connex Feed (with the community Alerts tab), and Connex Edu. Each subsequent phase adds a new module once the previous phase has built the user trust and base that module requires.

7.1  Why These Three Together

| Module | Primary User Drawn In | Why They Download |
| --- | --- | --- |
| Connex Chat + Alerts + SOS | Families, friend groups, neighbourhoods, safety-conscious users | Messaging they already need + safety infrastructure they don't have elsewhere |
| Connex Feed + Alerts Tab | Community-minded users, people wanting local awareness | Real-time ground truth about what is happening in their area right now |
| Connex Edu | Matric students, learners, parents | Free, clean, offline-capable access to past papers — nothing like it on mobile |

Three distinct reasons to download. None depending on the others to have immediate value. All three connecting naturally once the user is inside.

7.2  The Phase Sequence — Why It Matters

The order of each phase is not arbitrary. Each one builds the foundation the next requires:

Phase 1 — Chat, Feed, Edu:  Establishes daily active users and trust. The platform becomes part of people's daily routine.

Phase 2 — Connex Pay:  Launches into an existing trusted relationship. Users who already rely on Connex daily will trust Connex Pay far more than any cold fintech app. Pay then unlocks monetization across every other module.

Phase 3 — Connex Clips:  An active, engaged user base is already in place. Content creators have an audience waiting. The infrastructure cost of video is now justified by volume.

Phase 4 — Connex Logistics:  Drivers and customers are already Connex users. Payments flow through Connex Pay. The two-sided marketplace problem — the hardest challenge for any logistics startup — is solved by the existing platform.

8. PRODUCT ROADMAP

2026 — Phase 1 Build & Launch

| Quarter | Focus | Key Deliverables | Milestone |
| --- | --- | --- | --- |
| Q1 2026 Jan – Mar | Foundation & Core Build | Architecture, CI/CD, authentication, user registration, Connex Chat MVP (messaging, calls, groups, status), SOS system Phase 1, EskomSePush alert integration, Connex Edu MVP (past paper library) | Alpha Launch March 2026 |
| Q2 2026 Apr – Jun | Feed & Alerts Layer | Connex Feed MVP (posts, reactions, follows, trending), Alerts Tab (community self-tagging, location-aware, all 6 categories), Official data integration (weather, water, traffic), Full Edu library (all subjects and years) | Beta Launch June 2026 Target: 10,000 MAUs |
| Q3 2026 Jul – Sep | Polish & Growth | SOS Phase 2 (live location), business accounts, creator profiles on Feed, community verification for safety alerts, performance optimisation | Target: 50,000 MAUs First Revenue |
| Q4 2026 Oct – Dec | Public Launch & Phase 2 Prep | Full public App Store and Play Store launch, national marketing campaign, Connex Pay architecture begins, FSCA licensing process starts | Public Launch December 2026 Target: 100,000+ MAUs |

2027 and Beyond — Phase Rollout

| Phase | Module | Target Period | Key Prerequisite |
| --- | --- | --- | --- |
| Phase 2 | Connex Pay | H1 2027 | 100,000+ MAUs — established trust and daily usage |
| Phase 3 | Connex Clips | H2 2027 | Active creator base — Connex Pay live for monetisation |
| Phase 4 | Connex Logistics | 2028 | Connex Pay live — driver and customer base already on platform |

Milestones Summary

| Milestone | Target Date | Key Metric |
| --- | --- | --- |
| Alpha Launch | March 2026 | Chat + Edu + SOS Phase 1 live |
| Beta Launch | June 2026 | 10,000 Monthly Active Users |
| Alerts Tab Live | June 2026 | Community alerts system fully operational |
| First Revenue | August 2026 | R100,000+ in cumulative revenue |
| 50K MAUs | September 2026 | 50,000 MAUs — SOS Phase 2 live |
| Public Launch | December 2026 | 100,000+ MAUs — all 3 launch modules live |
| Seed Round Close | Q3 2026 | R2M – R5M raised |
| Connex Pay Launch | H1 2027 | Digital payments live — FSCA compliant |
| Connex Clips Launch | H2 2027 | Creator economy active — 500,000 MAUs |
| Pre-Series A | Q2 2027 | R5M – R20M raised |
| Connex Logistics Launch | 2028 | Ride-hailing and delivery live — 1M+ MAUs |

9. BUSINESS MODEL & MONETIZATION ROADMAP

Connex's monetization strategy is designed to grow with the platform. Each new phase unlocks new revenue streams while the streams from previous phases continue compounding. By Phase 4, Connex operates one of the most diversified revenue models of any platform in Africa — with no single stream carrying existential risk to the business.

9.1  Phase 1 — Chat, Feed & Edu (Launch)

Revenue from the launch stack is intentionally modest. The priority in Phase 1 is user acquisition and trust — not extraction. What is built here is the foundation every subsequent revenue stream depends on.

| Revenue Stream | Mechanism | Year 1 Target |
| --- | --- | --- |
| Business Accounts — Chat | Verified business profiles, broadcast channels, and analytics dashboard R299–R999 per month | R150,000 |
| Advertising — Feed | Targeted CPM/CPC ads for SA brands, SMEs, and local businesses in the Feed and Alerts tab | R300,000 |
| Premium Edu Subscriptions | R49–R199 per month for additional features: tutoring marketplace access, premium study tools, ad-free | R200,000 |
| Promoted Posts & Alerts | Businesses and community organisations pay to boost posts or alerts to a wider local audience | R100,000 |
| TOTAL — Phase 1 |  | R750,000 |

9.2  Phase 2 — Connex Pay

Connex Pay is where the monetization model shifts from meaningful to serious. Every financial transaction on the platform becomes a revenue event. Pay also unlocks the revenue potential of every module built before it and after it.

| Revenue Stream | Mechanism | Year 3 Target |
| --- | --- | --- |
| P2P Transfer Fees | 0.5–1.5% on every peer-to-peer transfer | R15,000,000 |
| Airtime & Data Commission | 3–5% margin on every airtime and data top-up sold through the platform | R6,000,000 |
| Merchant Payment Processing | Small percentage fee on every business payment processed through Connex Pay | R8,000,000 |
| Bill Payment Commissions | Commission on utilities, rent, and bill payments processed through the wallet | R4,000,000 |
| Float Interest | Interest earned on money held in user wallets — standard fintech revenue model | R2,000,000 |
| TOTAL — Phase 2 additions |  | R35,000,000 |

9.3  Phase 3 — Connex Clips

| Revenue Stream | Mechanism | Year 3 Target |
| --- | --- | --- |
| Creator Revenue Share | 30% platform commission on all creator tips and subscriptions | R5,000,000 |
| Virtual Gifting | Users purchase digital gifts during livestreams — Connex takes a percentage of all gifts | R3,000,000 |
| Sponsored Content Marketplace | Brands pay to be matched with relevant local creators through the Connex platform | R4,000,000 |
| Promoted Videos | Businesses pay to have their video content promoted in the For You feed | R3,000,000 |
| TOTAL — Phase 3 additions |  | R15,000,000 |

9.4  Phase 4 — Connex Logistics

| Revenue Stream | Mechanism | Year 5 Target |
| --- | --- | --- |
| Ride Commission | 20–25% commission on every ride completed through the platform | R25,000,000 |
| Delivery Commission | 20–25% commission on every food, parcel, and grocery delivery | R20,000,000 |
| Driver Platform Subscription | Monthly subscription fee for drivers to access the Connex Logistics network | R5,000,000 |
| Business Delivery Accounts | Monthly fee for restaurants, spaza shops, and SMEs to access the delivery network | R8,000,000 |
| Surge & Priority Pricing | Higher fares during peak hours and for priority delivery slots | R10,000,000 |
| TOTAL — Phase 4 additions |  | R68,000,000 |

9.5  Cross-Platform Monetization — All Phases

The following revenue streams run across all phases and grow as the platform grows. They are not tied to any single module — they compound everything.

| Revenue Stream | Description | Unlocks |
| --- | --- | --- |
| Connex Premium | A user-facing subscription (R99–R299/month) unlocking features across all modules: ad-free Feed, priority SOS response, premium Edu content, lower Pay transaction fees, priority logistics matching | Phase 2 |
| Data & API Licensing | Anonymised community alert data licensed to municipalities, insurance companies, urban planners, and research bodies. Third parties pay for API access to the Connex alerts and logistics infrastructure | Phase 1 |
| Connex for Business | A bundled B2B subscription combining verified Chat account + Feed advertising + Pay merchant terminal + Logistics business account into a single monthly package for SMEs and larger enterprises | Phase 2 |
| In-App Purchases | Digital goods, profile customisation, sticker packs, and premium features purchasable individually across Chat, Feed, and Clips | Phase 1 |

9.6  Full Revenue Picture

| Phase | Modules Active | Est. Annual Revenue |
| --- | --- | --- |
| Year 1 — Phase 1 | Chat, Feed, Edu | R750,000 |
| Year 2 — Phase 1 + 2 | Chat, Feed, Edu, Pay | R15,000,000 |
| Year 3 — Phase 1 + 2 + 3 | Chat, Feed, Edu, Pay, Clips | R65,000,000 |
| Year 5 — All Phases | Chat, Feed, Edu, Pay, Clips, Logistics | R180,000,000+ |

9.7  Unit Economics

| Metric | Target | Notes |
| --- | --- | --- |
| Customer Acquisition Cost (CAC) | R15 – R40 per user | Driven down via referral programme and organic growth |
| Lifetime Value (LTV) — 3 years | R400 – R1,200 per user | Multiple revenue streams per user compound total LTV |
| LTV to CAC Ratio | 10:1 target | Structurally attractive for venture capital investment |
| Monthly Churn Rate | Below 3% | Safety features and daily utility create deep retention |
| Gross Margin | 65–80% | Software margins — costs do not scale linearly with users |

10. FINANCIAL SUMMARY

10.1  Bootstrap Budget — Months 1–6

| Expense Category | Monthly Cost (R) | Notes |
| --- | --- | --- |
| Cloud hosting (free tier tools only) | R0 – R500 | Vercel, Supabase, Railway on free tiers throughout MVP phase |
| Domain registration and business email | R150 | domain.co.za + Zoho Mail free plan |
| Company registration (CIPC) | R175 (once-off) | Pty Ltd registration via cipc.co.za |
| Legal (basic agreements only) | R0 – R2,000 | Free templates + 1–2 hours with a startup lawyer |
| Design tools | R0 | Figma free plan covers all early design needs |
| Marketing (organic only) | R0 – R1,000 | Social media, PR outreach, referral programme |
| Developer tools and software | R0 | GitHub, VS Code, Postman, Linear — all free |
| Miscellaneous (transport, data, printing) | R500 | Buffer for physical meetings and admin |
| TOTAL MONTHLY BURN | R825 – R4,325 | Sustainable with minimal personal income or part-time work |

10.2  Seed Round — Use of Funds (R2M Example)

| Category | Amount (R) | % of Round | Purpose |
| --- | --- | --- | --- |
| Engineering — 3 developers × 12 months | R720,000 | 36% | Chat, Feed, Edu, Alerts system, SOS feature |
| Marketing & User Acquisition | R400,000 | 20% | Digital campaigns, referral programme, influencer seeding |
| Cloud Infrastructure (beyond free tiers) | R200,000 | 10% | Scaling hosting once free tiers are outgrown |
| Legal & Regulatory Compliance | R150,000 | 7.5% | IP protection, commercial contracts, FSCA prep |
| Design & Product (1 designer × 12 months) | R180,000 | 9% | Full UI/UX, brand, and marketing assets |
| Founder Stipends (lean) | R200,000 | 10% | Basic living costs during build phase |
| Contingency Buffer | R150,000 | 7.5% | Unforeseen technical or legal costs |
| TOTAL | R2,000,000 | 100% | 18-month runway at this burn rate |

11. GO-TO-MARKET STRATEGY

11.1  Phase 1 — Hyper-Local Johannesburg Launch

Connex launches in Johannesburg first: South Africa's largest urban metro, highest smartphone penetration, highest student density, and the epicentre of South African cultural content creation.

Zero-Budget User Acquisition Tactics

Pre-launch social presence:  Create Connex accounts on X, TikTok, and Instagram before the app exists. Post daily loadshedding schedules for Johannesburg suburbs. Build 10,000 followers before launch, then convert to downloads.

School partnerships:  Approach 50 Gauteng high school principals — free Connex Edu access for their entire student body in exchange for institutional endorsement. Zero cost. 50,000+ student reach.

Referral programme:  R50 Connex Pay wallet credit for every friend referred who activates an account. Cost only occurs when value is already generated.

Township Champion programme:  Activate 50 influential young community members with early access and a monthly incentive for community-level distribution.

University SRC partnerships:  Wits, UJ, UP, and Unisa SRCs: 100,000+ combined student reach. Free Edu access in exchange for SRC-endorsed promotion.

Micro-influencer seeding:  20 South African micro-influencers (10,000–50,000 followers) in education, safety, and lifestyle niches. Early access drives organic awareness.

11.2  Phase 2 — National South Africa Rollout

•  Negotiate zero-rated Connex data with MTN, Vodacom, and Cell C

•  Paid digital advertising on Facebook, Instagram, and TikTok for South African users aged 16–35

•  Radio advertising on Metro FM, 5FM, and community stations in townships

•  National PR campaign — the definitive Made-in-South-Africa platform narrative

•  SME partnerships offering Connex Chat business accounts and eventually Connex Pay

11.3  Phase 3 — Pan-African Expansion

•  Extend the Alerts system to power outage and community safety tracking in Nigeria, Kenya, and Zimbabwe

•  Localise Connex Edu for WAEC (West Africa) and KCSE (Kenya)

•  Partner with African telcos for zero-rated data in each new market

•  Appoint in-country community leads in Lagos, Nairobi, and Accra

•  Adapt Connex Logistics for each new market's mobility and delivery realities

12. TEAM & HIRING STRATEGY

12.1  The Ideal Founding Team

| Role | Skills Required | Where to Find Them | Priority |
| --- | --- | --- | --- |
| Technical Co-Founder / CTO | React Native, Node.js or Go, real-time systems, database design, security | ZATech Slack, WeThinkCode, GitHub, CS departments at Wits / UCT / UP / UJ | Critical — find first |
| Product & UX Designer | Figma, mobile UX, user research, brand identity | Behance, Dribbble, SA design schools, X design community | Critical — find second |
| CEO / Founder (You) | Vision, fundraising, partnerships, community, marketing | Already present | You |

12.2  Finding Talent

•  ZATech Slack: South Africa's largest developer community. Post in #jobs and #general.

•  WeThinkCode and CodeSpace: bootcamp graduates seeking their first meaningful role.

•  HyperionDev: job-ready React Native and Node.js developers.

•  University internships: final-year CS students at Wits, UCT, UP, and UJ.

•  Equity compensation: 0.25–1% vesting over 4 years (1-year cliff) for passionate early contributors.

•  Hackathons: people who build things on weekends are exactly who you want.

12.3  Equity Structure

•  Two co-founders: 60/40 or 50/50 split with a 4-year vesting schedule and 1-year cliff.

•  ESOP: Reserve 10–15% of company equity before the first funding round.

•  Advisor equity: 0.25–1% per advisor, vesting over 2 years, for active contribution.

•  Never grant equity to someone not committed to working on the company.

13. RISK ANALYSIS & MITIGATION

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Cold-start for Chat and Feed | High | High | Integrated alerts deliver immediate value from day one. Official loadshedding and weather data means content exists before a single user posts. |
| False or malicious community alerts | Medium | High | Self-tagging with clear categories. Community confirmation signals. Reporting and moderation tools built from launch. |
| SOS feature misuse | Medium | Medium | Press-and-hold activation prevents accidental triggers. Mutual consent requirement means only trusted contacts receive alerts. |
| Fintech regulatory requirements (Phase 2) | Medium | High | FSCA licensing process begins Q4 2026 — well ahead of Pay launch. Partner with a licensed processor initially. |
| Logistics two-sided marketplace problem (Phase 4) | Medium | High | By Phase 4, both drivers and customers are already Connex users. The cold-start problem that kills logistics startups is solved by the platform. |
| Data costs pricing out users | High | High | Negotiate zero-rated data with SA telcos. Offline capability in Edu reduces dependency. |
| Well-funded competitor entering market | Medium | Medium | Move fast. Community loyalty and safety moat are structural and cannot be bought. |
| Content moderation at scale | High | High | AI-first automated moderation from launch. Community reporting. Strict standards. |
| Running out of runway | High | High | Bootstrap with free tools. Apply for every grant and accelerator. Near-zero burn. |

14. HOW TO RAISE MONEY FOR CONNEX

Fundraising is not about having a perfect product. It is about telling a compelling, evidence-backed story to the right people at the right time.

14.1  The Fundraising Stages

| Stage | Target Amount | From Whom | What You Need | Timing |
| --- | --- | --- | --- | --- |
| Pre-Seed | R50K – R500K | Friends, family, personal network | Strong deck, prototype or clear vision, credible founder | Now — Months 1–3 |
| Seed | R500K – R5M | Angel investors, accelerators | MVP live, 1,000+ real users, evidence of retention | Months 3–9 |
| Pre-Series A | R5M – R20M | Early-stage VCs, African tech funds | 10,000+ MAUs, early revenue, clear growth trajectory | Months 9–18 |
| Series A | R20M – R100M | Venture capital firms | 100,000+ MAUs, R5M+ revenue, strong team | Year 2–3 |
| Series B+ | R100M+ | Growth equity, international VCs | Dominant market position, Pan-African expansion | Year 3–5 |

14.2  What Investors Need to See

The Problem:  State it in one sentence that makes the investor feel it personally.

The Solution:  Is Connex the obvious, best answer? Does the product exist and work?

Market Size:  Is the opportunity large enough to justify venture investment? Yes — definitively.

Traction:  Any real users? Downloads? Engagement data? Even 100 retained users beats zero.

Team:  Who is building this, and why are you the right people to do it?

Business Model:  How does Connex make money, and when does it start?

Competitive Advantage:  What prevents a well-funded competitor from copying you next month?

The Ask:  How much, what it funds specifically, and what milestone it achieves.

14.3  Pitch Deck — The 13-Slide Structure

| Slide | Title | What to Include |
| --- | --- | --- |
| 1 | Cover | Connex logo, tagline 'Africa's All-In-One Platform', your name, contact, date |
| 2 | The Problem | 6 real, felt problems. Use data. Make the investor feel the pain. |
| 3 | The Solution | Connex — Chat + Feed + Edu + roadmap to Logistics. Show a screenshot or demo. |
| 4 | Market Size | TAM/SAM/SOM — super app market, ride-hailing, mobile money, education |
| 5 | Product Demo | Screenshots of working product or Figma prototype walkthrough |
| 6 | Business Model | Phase-by-phase revenue streams, Year 1 and Year 3 projections |
| 7 | Traction | Users, downloads, engagement rate, retention, any revenue |
| 8 | Competitive Landscape | Show Connex white space — no one else has this full stack |
| 9 | Go-to-Market | SA-first, specific tactics, referral programme, school partnerships |
| 10 | Roadmap | Phase 1–4 milestones, clearly dated and achievable |
| 11 | Team | Founder(s) with photos, relevant background, advisors |
| 12 | Financials | 3-year projections, key assumptions, path to profitability |
| 13 | The Ask | Amount, pre-money valuation, use of funds breakdown, close date |

15. INVESTORS — WHO TO APPROACH

15.1  South African & African Angel Networks

| Network / Investor | Type | Focus | How to Reach |
| --- | --- | --- | --- |
| SA Business Angel Network (SABAN) | Angel Network | SA startups, all sectors | saban.co.za |
| Angel Hub Africa | Angel Network | Pan-African deal flow | angelhub.africa |
| E4E Africa | Angel Network | SA entrepreneurs | e4e.africa |
| Knife Capital | SA-based VC/Angels | SA tech, fintech, scale-ups | knifecap.com |
| 4Di Capital | SA-based VC | Deep tech, SaaS, fintech | 4dicapital.com |
| HAVAÍC | SA early-stage VC | SA tech startups | havaics.com |
| Grindstone Accelerator | Accelerator/Angels | Growth-stage SA tech | grindstone.co.za |
| E Squared Investments | SA VC | SA tech and digital | esquared.vc |

15.2  Pan-African Venture Capital Firms

| VC Firm | HQ | Typical Cheque | Stage Focus | Website |
| --- | --- | --- | --- | --- |
| Partech Africa | Senegal / Paris | USD 1M – 15M | Series A and B, pan-African tech | partechpartners.com |
| Novastar Ventures | Kenya / UK | USD 500K – 5M | East, West, and Southern Africa | novastarventures.com |
| TLcom Capital | Kenya / UK | USD 500K – 10M | Pan-Africa, B2B, SaaS | tlcom.vc |
| Lateral Capital | South Africa | USD 250K – 2M | SA tech, early-stage | lateral.capital |
| Kepple Africa | Kenya | USD 50K – 300K | Early-stage, pan-Africa | kepple-africa.com |
| Launch Africa Ventures | Pan-Africa | USD 25K – 250K | Pre-seed to seed | launchafrica.vc |
| Future Africa | Nigeria | USD 25K – 100K | Pan-Africa, early-stage | future.africa |
| Quona Capital | Global / Africa | USD 1M – 10M | Fintech, emerging markets | quona.com |
| Orange Ventures | France / Africa | EUR 500K – 5M | Telecom-adjacent tech | orangeventures.com |
| Savannah Fund | Kenya | USD 25K – 500K | East Africa tech | savannah.vc |

15.3  Accelerators & Grant Programmes

| Programme | Equity? | Value | Timing | Website |
| --- | --- | --- | --- | --- |
| Google for Startups Accelerator Africa | No equity | USD 350K cloud credits + mentorship | Apply by 18 March 2026 | startup.google.com/programs/accelerator/africa |
| Google Black Founders Fund Africa | No equity | Cash grant + cloud credits | Rolling | startup.google.com/programs/black-founders-fund |
| Microsoft Founders Hub | No equity | USD 150K Azure credits + tools | Rolling | foundershub.startups.microsoft.com |
| AWS Activate | No equity | Up to USD 100K cloud credits | Rolling | aws.amazon.com/activate |
| Y Combinator | 7% equity | USD 500K investment | Biannual (Mar + Sep) | ycombinator.com/apply |
| Injini EdTech Accelerator | No equity | Grant + mentorship | Annual cohorts | injini.net |
| Tony Elumelu Foundation | No equity | USD 5,000 + training | Annual (January) | tonyelumelufoundation.org |
| Startupbootcamp Africa | 6% equity | EUR 15K + EUR 500K in perks | Annual cohort | startupbootcamp.org/africa |
| SEDA (SA Government) | No equity | Grants + business development | Rolling | seda.org.za |
| IDC (Industrial Dev Corp) | Loan/equity | R1M – R100M+ | Rolling | idc.co.za |
| Seedstars Africa | Min. equity | USD 500K investment | Annual competition | seedstars.com |
| Safaricom Spark | No equity | Grant + support package | Annual programme | safaricom.co.ke/spark |

APPENDIX — ESSENTIAL RESOURCES

A.1  Free Infrastructure Stack

| Tool | Purpose | Free Tier | URL |
| --- | --- | --- | --- |
| GitHub | Code hosting, CI/CD, project management | Unlimited private repos, free Actions minutes | github.com |
| Vercel | Deploy Next.js web app globally | Unlimited deployments, SSL, custom domain | vercel.com |
| Expo / EAS | Build & deploy React Native mobile app | Free build credits every month | expo.dev |
| Supabase | PostgreSQL database, auth, storage, realtime | 500MB database, 1GB storage, 50,000 MAU auth | supabase.com |
| MongoDB Atlas | MongoDB cloud cluster for content data | 512MB M0 shared cluster — free forever | mongodb.com/atlas |
| Redis Cloud | Caching, sessions, real-time queues | 30MB Redis instance — free forever | redis.com |
| Cloudflare | CDN, DNS, DDoS protection, Workers | Free plan covers all early-stage needs | cloudflare.com |
| Firebase (FCM) | Push notifications for iOS and Android | Free forever for standard push volumes | firebase.google.com |
| Railway | Host Node.js and Go backend services | $5/month credit applied free monthly | railway.app |

A.2  Free Data Sources

•  EskomSePush API — free loadshedding schedule data by suburb (50 calls/day free tier)

•  South African Weather Service — official free weather data API

•  Department of Basic Education — all matric past papers, public domain, freely downloadable

•  Siyavula — open-source Grade 10–12 Maths and Science textbooks

•  OpenStreetMap API — free mapping and location data (no Google Maps fees)

•  Open Data South Africa (data.gov.za) — crime statistics, census data, infrastructure data

A.3  Recommended Reading for Founders

•  The Lean Startup — Eric Ries: Build-measure-learn loop. Read before building anything.

•  Zero to One — Peter Thiel: Why Connex must create a new category, not compete in existing ones.

•  The Mom Test — Rob Fitzpatrick: How to talk to potential users and get honest feedback.

•  Venture Deals — Brad Feld: Understanding term sheets, valuations, and investor dynamics.

•  Blitzscaling — Reid Hoffman: The playbook for scaling a networked platform rapidly.

A.4  South African Startup Ecosystem

•  Silicon Cape (siliconcape.com) — Western Cape tech startup community and network

•  SA SME Fund (sasme.co.za) — Government-backed SME funding and support

•  AfriLabs (afrilabs.com) — Pan-African network of 400+ innovation hubs across 50 countries

•  MEST Africa (meltwater.org) — Pan-African tech entrepreneur training and investment

•  Allan Gray Orbis Foundation — Entrepreneur fellowship for young South Africans

A.5  Regulatory Bodies to Engage Early

•  FSCA (Financial Sector Conduct Authority) — Required for fintech and payment licensing — engage ahead of Phase 2

•  SARB (South African Reserve Bank) — Payment system regulation and oversight

•  ICASA (Independent Communications Authority of SA) — Communications and data regulation

•  POPIA (Protection of Personal Information Act) — Data privacy compliance. Non-negotiable from day one.

•  National Credit Regulator — Required if any credit or lending features are added to Connex Pay

CONNEX SUPER APP

Built for Africa. By Africa.

This document is strictly confidential and intended solely for the named recipient.

February 2026